| ID | Module | Test Scenario | Expected Result | Initial Status | Defect/Fix | Retest Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Authentication | Open login page | Login page appears | Pass | — | Pass |
| TC-002 | Authentication | Google login | User reaches dashboard | Pass | — | Pass |
| TC-003 | Authentication | Logout | User is logged out | Pass | — | Pass |
| TC-004 | Authentication | Access dashboard while logged out | Access denied/redirected | Fail | Protected route handling corrected | Pass |
| TC-005 | Dashboard | Open dashboard | Dashboard loads correctly | Pass | — | Pass |
| TC-006 | Dashboard | Navigate between features | Correct pages open | Pass | — | Pass |
| TC-007 | Roadmap | Generate roadmap with valid skills | Roadmap generated | Fail | AI response handling corrected | Pass |
| TC-008 | Roadmap | Generate without selecting skills | Validation message appears | Pass | — | Pass |
| TC-009 | Roadmap | Select multiple skills | Correct roadmap generated | Pass | — | Pass |
| TC-010 | Roadmap | AI/API failure | Friendly error displayed | Fail | Error handling added | Pass |
| TC-011 | Roadmap | Loading state | Loading indicator appears | Pass | — | Pass |
| TC-012 | CV Builder | Open CV Builder | Page loads | Pass | — | Pass |
| TC-013 | CV Builder | Enter CV information | Data accepted | Pass | — | Pass |
| TC-014 | CV Builder | Empty required field | Validation appears | Fail | Required-field validation corrected | Pass |
| TC-015 | CV Builder | Edit CV information | Updated data appears | Pass | — | Pass |
| TC-016 | CV Builder | Export CV | CV exports successfully | Fail | Export functionality corrected | Pass |
| TC-017 | CV Builder | Special characters | Input handled correctly | Pass | — | Pass |
| TC-018 | ATS Checker | Open ATS Checker | Page loads | Pass | — | Pass |
| TC-019 | ATS Checker | Submit valid CV | ATS result appears | Fail | Result parsing/display corrected | Pass |
| TC-020 | ATS Checker | Submit empty input | Validation appears | Pass | — | Pass |
| TC-021 | ATS Checker | Submit invalid input | Error message appears | Fail | Input validation improved | Pass |
| TC-022 | Mock Interview | Open interview | Interview page loads | Pass | — | Pass |
| TC-023 | Mock Interview | Start interview | First question appears | Pass | — | Pass |
| TC-024 | Mock Interview | Submit answer | Answer processed | Fail | AI response handling corrected | Pass |
| TC-025 | Mock Interview | Submit empty answer | Validation appears | Pass | — | Pass |
| TC-026 | Mock Interview | AI service failure | Friendly error appears | Fail | Error state added | Pass |
| TC-027 | Navigation | Browser back/forward | Navigation works | Pass | — | Pass |
| TC-028 | Responsive | Mobile 375px | Layout usable | Fail | Mobile spacing/layout corrected | Pass |
| TC-029 | Responsive | Tablet 768px | Layout adapts | Pass | — | Pass |
| TC-030 | Responsive | Desktop 1366px | Layout works | Pass | — | Pass |
| TC-031 | UI | Primary buttons | Buttons work | Pass | — | Pass |
| TC-032 | UI | Long AI response | No major overflow | Fail | Text wrapping/layout corrected | Pass |
| TC-033 | Error Handling | Unexpected API response | Application handles error | Fail | Fallback/error handling added | Pass |
| TC-034 | Regression | Retest roadmap | Roadmap still works | Pass | — | Pass |
| TC-035 | Regression | Retest CV Builder | CV Builder still works | Pass | — | Pass |
| TC-036 | Regression | Retest navigation | Navigation still works | Pass | — | Pass |